## Slide 1
MONTHLY PROGRESS PRESENTATION
CHiPS e-Procurement AI Chatbot
Department / Organization assigned: CHiPS, Government of Chhattisgarh
Reporting period: July 2026
Presentation duration: 15 minutes + 5 minutes discussion
Focus this month
• Improve answer quality
• Strengthen routing and validation
• Refine UI and voice support
• Prepare demo-ready documentation
CHiPS e-Procurement AI Chatbot | Monthly Progress Presentation
1

## Slide 2
MONTHLY REVIEW
The chatbot addresses a real procurement guidance gap
Problem statement
• Procurement manuals and rules are lengthy and difficult to search quickly.
• Users need role-specific help for tenders, bids, vendor registration, EMD, and rules.
• Queries arrive in English, Hindi, and Hinglish, making manual support slower.
Project objectives
• Provide source-grounded conversational answers for CHiPS e-Procurement workflows.
• Support multilingual interactions with clear, context-aware responses.
• Reduce answer drift by improving routing, retrieval, and deterministic responders.
Key features
• Multilingual chatbot widget, source-linked answers, quick prompt chips, PDF/source viewing, and voice support.
• Coverage across tender methods, bid submission, evaluation, registration, EMD, auctions, and procurement rules.
CHiPS e-Procurement AI Chatbot | Monthly Progress Presentation
2

## Slide 3
MONTHLY REVIEW
Methodology combined document processing, retrieval, and answer controls
1
Document pipeline
Preprocess PDFs, clean OCR, and prepare chunkable text from procurement manuals and rules.
2
Knowledge indexing
Create embeddings, store searchable vectors, and attach metadata for better retrieval.
3
Query routing
Classify actor, intent, and language before selecting response strategy.
4
Grounded response
Retrieve top evidence, rerank context, and generate or serve deterministic answers.
5
Validation loop
Run regression tests, live API checks, and benchmark/UAT reviews to refine quality.
CHiPS e-Procurement AI Chatbot | Monthly Progress Presentation
3

## Slide 4
MONTHLY REVIEW
System architecture separates UI, API, retrieval, and model layers
Web UI
Portal page + chatbot widget
Quick prompts, source drawer, voice controls
Flask API
Streaming answers
Routing, diagnostics, language control
Retrieval Layer
Qdrant vector store
Embedding + reranking context selection
LLM Layer
Local Ollama-hosted models
Final answer generation
Technology stack: Python 3.11, Flask, Node.js / Express, Qdrant, BGE-M3 embeddings, bge-reranker-v2-m3, local Ollama models, HTML/CSS/JavaScript, and browser-based speech support.
CHiPS e-Procurement AI Chatbot | Monthly Progress Presentation
4

## Slide 5
MONTHLY REVIEW
This month focused on UI polish, answer quality, and validation
Activities completed
• Prepared monthly and project reports.
• Captured chatbot screenshots and demo assets.
• Reorganized project documentation and support files.
Technical work
• Added routing, context diagnostics, and language enforcement.
• Improved voice latency with browser STT fallback.
• Refined UI interactions and answer presentation flow.
Quality work
• Ran exact-answer validation and UAT quality audit.
• Added high-risk deterministic responders and regression cases.
• Documented benchmark outcomes and remaining defects.
CHiPS e-Procurement AI Chatbot | Monthly Progress Presentation
5

## Slide 6
MONTHLY REVIEW
Technical contributions improved correctness on sensitive procurement queries
Backend / answer engine
• Introduced direct anti-splitting guidance for purchase-splitting questions.
• Added explicit intent for vendor registration approval time.
• Added deterministic responses for DSC, eligibility, bid opening, and evaluation-report cases.
Validation / UX
• Extended regression coverage for routing and procurement workflows.
• Added exact-question answering metric to the benchmark runner.
• Improved UI support for Auto-Voice and browser-friendly interaction.
CHiPS e-Procurement AI Chatbot | Monthly Progress Presentation
6

## Slide 7
MONTHLY REVIEW
AI and data-science components power multilingual retrieval and grounded generation
Chart: 
| Retrieval | Context | Language | Streaming
Current metric | 80 | 75 | 97 | 99
Tools and technologies used
• BGE-M3 for multilingual embeddings
• bge-reranker-v2-m3 for reranking
• Qdrant as vector database
• Local LLMs through Ollama
• Flask and Node.js for application delivery
• Automated benchmark and regression scripts for evaluation
CHiPS e-Procurement AI Chatbot | Monthly Progress Presentation
7

## Slide 8
MONTHLY REVIEW
Progress is visible in targeted validation even as broad benchmark gaps remain
49
Regression tests passed
Fine-intent, actor boundary, workflow checks
12 / 12
Focused live checks passed
Mean latency 1.51 seconds
37
UAT remediation tests passed
High-risk cases validated
120
Production benchmark queries
Used for gap discovery
Progress against planned milestones
The planned milestone for this month was to move from broad prototype behavior toward more reliable, demo-ready procurement assistance. That milestone was partially achieved: focused validation improved significantly, but the full 120-query benchmark still shows major gaps in fallback reduction, actor classification, and procedural completeness.
CHiPS e-Procurement AI Chatbot | Monthly Progress Presentation
8

## Slide 9
MONTHLY REVIEW
Demonstration: the chatbot now presents a cleaner and more usable interface
Widget view: quick prompts, Auto-Voice, and multilingual entry
Answer view: concise response + source visibility
CHiPS e-Procurement AI Chatbot | Monthly Progress Presentation
9

## Slide 10
MONTHLY REVIEW
The main challenges are accuracy gaps at scale and environment constraints
Challenges encountered
• Broad benchmark still shows low pass rate and high fallback behavior.
• Actor and fine-intent errors affect retrieval and answer quality.
• Some UI/browser validation is blocked by local environment issues.
Implications
• Need tighter evidence contracts for sensitive procurement answers.
• Need stronger semantic UAT acceptance criteria, not only routing checks.
• Need continued live verification before wider deployment.
CHiPS e-Procurement AI Chatbot | Monthly Progress Presentation
10

## Slide 11
MONTHLY REVIEW
Next month’s plan focuses on targeted quality improvement and review support
Work plan for next month
• Reduce fallback-heavy cases and improve procedural completeness.
• Re-run multilingual UAT with stricter semantic assertions.
• Continue UI verification and live demo readiness improvements.
Support required
• Feedback from IIIT-NR on evaluation focus and expected output quality.
• Department-side confirmation of priority use cases for the next validation cycle.
• Access/support for broader demo testing and deployment-readiness review.
Central takeaway: the chatbot is now more structured, more grounded, and more demo-ready, but it still needs another cycle of focused quality work before it can be treated as broadly reliable.
CHiPS e-Procurement AI Chatbot | Monthly Progress Presentation
11